Vendor Proposal
Submitted by: «VendorName»

Prepared for: «ClientName» | Date: «ProposalDate»

Contract Value: «ContractValue»  |  Term: «ContractTerm»

1. Executive Summary

«VendorName» is pleased to submit this proposal to «ClientName». We bring deep expertise in the required domain and a proven track record of on-time, on-budget delivery. The proposed solution addresses all stated requirements as detailed in the sections that follow.

2. Scope of Work

The engagement covers the following deliverables, grouped into three phases.

2.1 Phase 1 — Discovery & Design

- Stakeholder interviews and requirements elicitation

- Current-state architecture review

- Target-state blueprint and gap analysis

- Project plan and risk register

2.2 Phase 2 — Implementation

- Environment setup and CI/CD pipeline

- Core module development (4 sprints, 2 weeks each)

- Integration with client systems

- Quality assurance and user acceptance testing

2.3 Phase 3 — Handover & Support

- Knowledge transfer workshops (2 days)

- Documentation package (user, admin, API)

- 30-day hypercare support period

3. Commercial Terms

3.1 Pricing Summary

| Phase | Duration | Fixed Price |
| --- | --- | --- |
| Phase 1 — Discovery | 4 weeks | 150 000 ₽ |
| Phase 2 — Implementation | 12 weeks | 780 000 ₽ |
| Phase 3 — Handover | 2 weeks | 120 000 ₽ |
| TOTAL | 18 weeks | 1 050 000 ₽ |

Table 1. Pricing Summary

3.2 Payment Schedule

| Milestone | Due Date | Amount |
| --- | --- | --- |
| Contract signature | «DateSignature» | 210 000 ₽ (20%) |
| Phase 1 completion | «DatePhase1» | 315 000 ₽ (30%) |
| Phase 2 completion | «DatePhase2» | 420 000 ₽ (40%) |
| Phase 3 / final acceptance | «DateFinal» | 105 000 ₽ (10%) |

Table 2. Payment Schedule

4. Project Team

The engagement will be delivered by a dedicated team of four specialists:

| Role | Name | Allocation |
| --- | --- | --- |
| Project Manager | «PM_Name» | 50% |
| Lead Developer | «Dev1_Name» | 100% |
| Senior Developer | «Dev2_Name» | 100% |
| QA Engineer | «QA_Name» | 75% |

5. References & Navigation

This section demonstrates cross-references to sections and table captions defined above.

The full scope of work starts at . The three phases are: , , and .2.2.2.2.

Pricing details are shown in the table under . The breakdown can be found in caption: .3.Ta

The payment schedule (see ) is tied to milestone dates that will be inserted via merge fields at print time.Ta

Team composition is documented in . Key contacts are «PM_Name» (PM) and «Dev1_Name» (Lead Developer).4.

— End of Proposal —